🗺  HOTEL BOOKING PLATFORM

AI-Accelerated Roadmap to Production

From Portfolio Demo → Real OTA

| 75 Days Total Timeline (Solo + AI) | 5 Phases Structured Milestones | Claude + Codex AI Stack for Every Task |
| --- | --- | --- |

Prepared for: Athitthiyan  |  April 2026

# 1.  Where You Are Right Now

Your platform is architecturally solid — state machine payments, inventory locking, audit trails, idempotent transactions — but sits at roughly 12% feature breadth compared to Booking.com or Airbnb.  The gap is not code quality; it is breadth of user-facing features, real integrations, and operational infrastructure.

| Category | You Have | OTAs Have |
| --- | --- | --- |
| Search & Filters | City, type, price, guests, dates | Full-text, map, neighbourhood, distance, accessibility |
| Booking Flow | Hold → Pay → Confirm | Modify, split pay, group bookings, early check-in |
| Payments | Stripe test mode + mock | 40+ methods: wallets, BNPL, bank transfer, crypto |
| Email | Queued in DB — never sent | Transactional + marketing, localised 40+ languages |
| Authentication | JWT admin + guest checkout | Social login, 2FA, passwordless, SSO |
| User Accounts | None | Profile, saved cards, loyalty points, travel credits |
| Reviews | None | Verified post-stay, owner responses, sentiment AI |
| Property Mgmt | Admin CRUD only | Full PMS: calendar, bulk pricing, channel manager |
| Mobile | Responsive web only | Native iOS + Android |
| Real-time | Polling only | WebSocket: price updates, availability, messaging |
| Maps | None | Interactive map with proximity search |
| Multi-currency | USD only | 40+ currencies with live FX |
| SEO | SPA — Google sees blank page | Millions of server-rendered, indexed pages |

# 2.  How to Use Claude AI + Codex Effectively

Every task in this roadmap has a recommended AI approach.  Used correctly, Claude + Codex reduces solo development time by 2.5–3×.

| Tool | Best Used For | Example Prompt Pattern |
| --- | --- | --- |
| Claude (this chat) | Architecture decisions, full feature design, debugging, code reviews, SQL migrations, test writing | "Here is my FastAPI bookings router. Add a PATCH /bookings/{id} endpoint that allows date changes. Check availability, recalculate price, update inventory lock. Write the endpoint, Alembic migration, and 3 pytest tests." |
| GitHub Copilot / Codex | Autocomplete within editor, boilerplate, filling in repetitive patterns, TypeScript interfaces | Type the function signature and let Copilot complete the body. Use inline chat: "implement the sendEmail helper using Resend SDK" |
| Claude + Codex together | Claude designs the architecture and writes the first file; 'Codex fills in every file that follows the same pattern | "Claude: design the review system schema and API. Then use Copilot in the editor to generate the remaining Angular component files following the same pattern as room-detail.component.ts" |

Daily workflow tip: spend the first 10 minutes of each day telling Claude what you built yesterday and what you are building today.  Claude keeps context and will catch integration issues before you write a single line.

PHASE 1 — PRODUCTION FOUNDATION Turn the demo into a real working product ⏱ Days 1–12 (12 days)

🎯 Phase Goal: A real stranger can visit, create an account, search rooms, pay, and receive a confirmation email.

| Day 1 | Email Delivery via Resend |
| --- | --- |
| What to build | Replace the stub deliver_notification() in routers/notifications.py with a real HTTP call to Resend (resend.com — free 3000 emails/month). The database outbox pattern is already built; this is just wiring the final delivery step. |
| Claude prompt | Ask Claude: "Here is my deliver_notification() stub. Rewrite it using the Resend Python SDK. Handle transient failures with 3 retries and exponential back-off." |
| Codex helps | Codex autocompletes the Resend API call pattern and the retry decorator. |
| Day output | Booking confirmation, receipt, and cancellation emails actually arrive in inboxes. |

| Day 2 | Password Reset Flow |
| --- | --- |
| What to build | Add POST /auth/forgot-password (sends a signed 1-hour token) and POST /auth/reset-password (validates token, hashes new password). Token stored in a new password_reset_tokens table. |
| Claude prompt | Ask Claude: "Add a full password reset flow to my FastAPI auth router. Use HMAC-signed tokens, 1-hour expiry, and the existing Resend email service." |
| Codex helps | Codex fills in the Pydantic schemas and Alembic migration. |
| Day output | Users can recover locked accounts without contacting you. |

| Day 3 | Email Verification on Signup |
| --- | --- |
| What to build | Block login until email is verified. Send a verification link on signup. Add email_verified boolean to the users table. Add GET /auth/verify-email?token=... endpoint. |
| Claude prompt | Ask Claude: "Add email verification to my signup flow. Users cannot log in until verified. Show me the migration, endpoint, and Angular guard." |
| Codex helps | Codex completes the Angular interceptor that shows an 'unverified' banner. |
| Day output | No fake email registrations. Clean user base from day one. |

| Day 4 | Stripe Live Mode + Webhook Registration |
| --- | --- |
| What to build | Swap STRIPE_SECRET_KEY to live key in Railway environment variables. Register /payments/webhook in the Stripe dashboard. Add stripe.WebhookSignature validation to the webhook endpoint. |
| Claude prompt | Ask Claude: "Review my webhook endpoint. Add proper Stripe-Signature header validation and idempotency checks." |
| Codex helps | Codex fills in the signature verification boilerplate. |
| Day output | Real money flows. The platform is genuinely transactional. |

| Day 5 | Sentry Error Monitoring |
| --- | --- |
| What to build | Add sentry-sdk to requirements.txt. Add 3 lines to main.py (init, FastAPI integration). Add @sentry/angular to each frontend. Configure source maps in angular.json. |
| Claude prompt | Ask Claude: "Add Sentry to my FastAPI backend and to my Angular apps. Show me every file that needs to change." |
| Codex helps | Codex autocompletes the sentry.init() config options. |
| Day output | You see every production error with full stack trace within 30 seconds. |

| Day 6 | Booking Modification Endpoint |
| --- | --- |
| What to build | Add PATCH /bookings/{id} that allows changing check_in / check_out on a PENDING booking. Re-validate availability, recalculate price, release old inventory lock, acquire new one. |
| Claude prompt | Ask Claude: "Add a booking modification endpoint. Here is my create_booking code. Reuse the overlap check and inventory lock logic." |
| Codex helps | Codex fills the Angular checkout component with a 'Modify Dates' flow. |
| Day output | Users can fix date mistakes without cancelling and rebooking. |

| Days 7–9 | Angular SSR (Server-Side Rendering) |
| --- | --- |
| What to build | Add Angular Universal to StayEase. Render room listing and detail pages on the server. Add <meta> OG tags to every room page. Update vercel.json to use serverless functions. This is the single biggest SEO unlock — Google can now index your rooms. |
| Claude prompt | Ask Claude: "Add Angular Universal to my StayEase app. Show me every file that changes, the vercel.json update, and how to handle browser-only APIs like sessionStorage." |
| Codex helps | Codex completes the server.ts entry point and transferState wiring. |
| Day output | Room pages appear in Google search results. Organic traffic begins. |

| Days 10–11 | Redis Search Cache + Connection Pooling |
| --- | --- |
| What to build | Replace the in-memory dict cache in rooms.py with Redis (Railway add-on, free tier). Add PgBouncer connection pooling via DATABASE_POOL_URL in Railway. The in-memory cache breaks with multiple dynos; Redis fixes this at scale. |
| Claude prompt | Ask Claude: "Replace my in-memory room search cache with Redis using redis-py. Keep the same 60-second TTL and cache invalidation on room updates." |
| Codex helps | Codex fills the Redis connection setup and the cache decorator. |
| Day output | The backend handles 10× more concurrent users without breaking. |

| Day 12 | Testing, Deployment & Smoke Test |
| --- | --- |
| What to build | Deploy all changes. Run the full pytest suite. Manually test the complete flow: signup → verify email → search → book → Stripe live payment → receive email. Fix any integration issues. |
| Claude prompt | Ask Claude to review any failing tests and suggest fixes. |
| Codex helps | Codex helps fix broken TypeScript after the SSR changes. |
| Day output | Phase 1 complete. Real product is live. |

PHASE 2 — CUSTOMER EXPERIENCE Match the minimum features a real traveller expects ⏱ Days 13–30 (18 days)

🎯 Phase Goal: A user can browse, wishlist, read reviews, see dates on a calendar, pick on a map, book, and cancel.

| Days 13–14 | User Accounts + Profile Page |
| --- | --- |
| What to build | Connect auth to bookings so logged-in users see their history automatically. Add /profile page: edit name, phone, change password, delete account. |
| Claude prompt | Ask Claude: "Add a user profile system. Connect the JWT user ID to bookings so GET /bookings/history works without passing email. Show Angular profile component." |
| Codex helps | Codex fills the reactive form for profile editing. |
| Day output | Users have persistent accounts. Bookings are tied to them, not just an email address. |

| Days 15–16 | Review & Rating System |
| --- | --- |
| What to build | New reviews table. POST /reviews only allowed after booking reaches 'completed'. 1–5 star rating + text. Display on room detail page. Recalculate avg rating dynamically. |
| Claude prompt | Ask Claude: "Design a review system for my hotel booking platform. Show the Alembic migration, FastAPI endpoints, and Angular star-rating component." |
| Codex helps | Codex generates the star-rating Angular component from a description. |
| Day output | Social proof on every listing. The biggest driver of booking conversion. |

| Day 17 | Wishlist / Saved Rooms |
| --- | --- |
| What to build | New wishlists join table (user_id, room_id). Heart button on room cards. Requires auth. /wishlist page in StayEase. |
| Claude prompt | Ask Claude: "Add a wishlist feature. Show the migration, two API endpoints, and the Angular heart-toggle button with optimistic UI update." |
| Codex helps | Codex fills the Angular wishlist service using the same pattern as BookingService. |
| Day output | Users save rooms for later. Return visit rate increases. |

| Days 18–19 | Availability Calendar UI |
| --- | --- |
| What to build | The inventory table already tracks daily availability. Render a date-picker calendar on the room detail page that highlights blocked dates in red and available dates in green. Users pick dates visually. |
| Claude prompt | Ask Claude: "Add an availability calendar to my Angular room detail page. It should call GET /rooms/{id}/inventory and render a month-view calendar using only Tailwind CSS — no date-picker library." |
| Codex helps | Codex autocompletes the calendar grid logic and the date-range selection. |
| Day output | Users see exactly what's available. Fewer 409 conflicts at checkout. |

| Days 20–21 | Map Integration (Mapbox) |
| --- | --- |
| What to build | Add latitude + longitude to rooms table. Mapbox GL JS free tier: 50,000 map loads/month. Show pins on search results page. Click a pin to see the room card. Add 'Search this area' button that re-queries with the visible map bounds. |
| Claude prompt | Ask Claude: "Add a Mapbox map view to my Angular search results page. Show me the migration for lat/lng on rooms, the Mapbox integration, and how to sync the map with the existing filter panel." |
| Codex helps | Codex completes the Mapbox event handlers and popup templates. |
| Day output | Users pick by location. Essential for city-break and resort bookings. |

| Day 22 | Cancellation Policies per Room |
| --- | --- |
| What to build | Add cancellation_policy enum to rooms: FREE (full refund 48h before), MODERATE (50% refund 24h before), STRICT (no refund). Enforce in the cancellation and refund endpoints. Display at checkout. |
| Claude prompt | Ask Claude: "Add a cancellation policy field to my rooms model. Update the cancel and refund endpoints to enforce it. Show the migration and Angular checkout UI change." |
| Codex helps | Codex fills the policy badge component and checkout disclaimer text. |
| Day output | Revenue protection. Guests know the rules before they pay. |

| Days 23–24 | Photo Upload + Gallery |
| --- | --- |
| What to build | gallery_urls already exists as a JSON array. Add POST /rooms/{id}/photos that uploads to Supabase Storage (free 1 GB). Build a lightbox gallery on the room detail page with thumbnail strip. |
| Claude prompt | Ask Claude: "Add photo upload to my rooms API using Supabase Storage. Show the FastAPI endpoint and the Angular lightbox component." |
| Codex helps | Codex generates the file-input component with drag-and-drop. |
| Day output | Rich visual listings. Photos are the #1 booking conversion factor. |

| Days 25–26 | Multi-Currency Display |
| --- | --- |
| What to build | Add currency selector to the header. Fetch live FX rates from exchangerate.host (free, no key required). Store rates in Redis with 1-hour TTL. All prices display converted. Always charge in USD at checkout. |
| Claude prompt | Ask Claude: "Add multi-currency support. Prices display in the user's currency but we always charge USD. Show the Angular currency pipe and the FastAPI FX service." |
| Codex helps | Codex fills the currency dropdown component. |
| Day output | International visitors see prices in their own currency. |

| Days 27–28 | Advanced Search + Full-Text |
| --- | --- |
| What to build | Add PostgreSQL pg_trgm full-text search. Users can type 'beachfront infinity pool' and get relevant results. Add 'Recently viewed' rooms (localStorage). Add search suggestions as they type (debounced API call). |
| Claude prompt | Ask Claude: "Upgrade my room search endpoint to use PostgreSQL full-text search with pg_trgm on hotel_name, description, and amenities. Show the migration and updated query." |
| Codex helps | Codex autocompletes the Angular search suggestions dropdown. |
| Day output | Users find rooms by vibe, not just city. Discovery improves dramatically. |

| Days 29–30 | Testing, Polish & Deployment |
| --- | --- |
| What to build | End-to-end test every new flow. Performance audit (Lighthouse target 90+). Fix any regressions. Update all Jest and pytest tests for new features. |
| Claude prompt | Ask Claude to write missing test cases for reviews, wishlist, and calendar. |
| Codex helps | Codex fills repetitive test boilerplate. |
| Day output | Phase 2 complete. Platform matches Agoda circa 2012. |

PHASE 3 — PROPERTY OWNER PORTAL Both sides of the marketplace — owners can self-serve ⏱ Days 31–48 (18 days)

🎯 Phase Goal: A hotel owner can sign up, list their property, manage availability, set prices, and receive payouts.

| Days 31–32 | Properties Table + Owner Role |
| --- | --- |
| What to build | Add properties table (name, address, star_rating, owner_user_id). Rooms belong to a property. Add is_owner flag to users. Owner-scoped endpoints: owners can only see/edit their own properties. |
| Claude prompt | Ask Claude: "Redesign my data model so rooms belong to properties and properties belong to owner users. Show all migrations and the updated Pydantic schemas." |
| Codex helps | Codex fills the updated SQLAlchemy relationships. |
| Day output | Data model supports a real marketplace. |

| Days 33–36 | Owner Portal Frontend |
| --- | --- |
| What to build | New Angular app: 4-ownerhub. Routes: /login, /dashboard, /properties, /properties/:id/rooms, /properties/:id/calendar, /payouts. Owner dashboard shows: upcoming bookings, this month's revenue, occupancy rate. |
| Claude prompt | Ask Claude: "Create a new Angular 17 app for hotel owners. Show me the project structure, routing, auth guard, and the dashboard component using the same Signal pattern as InsightBoard." |
| Codex helps | Codex generates each new component following the InsightBoard pattern. |
| Day output | Owners have their own branded portal. |

| Days 37–39 | Listing Management UI |
| --- | --- |
| What to build | Owners can: add rooms with photos, set prices, edit descriptions, set amenities with checkboxes, toggle availability. Rich text description editor. Drag-and-drop photo ordering. |
| Claude prompt | Ask Claude: "Build the room listing form for my owner portal. Show me a multi-step Angular form: basic info → pricing → amenities → photos." |
| Codex helps | Codex fills the amenities checkbox grid and the photo drag-drop. |
| Day output | An owner with no technical knowledge can list a room in 10 minutes. |

| Days 40–41 | Dynamic Pricing Rules |
| --- | --- |
| What to build | New price_rules table: rule_type (weekend, seasonal, last_minute, long_stay), adjustment_type (percent / fixed), value, date_from, date_to. Pricing engine applies rules at booking creation time. |
| Claude prompt | Ask Claude: "Add a dynamic pricing rule engine to my booking platform. Owners set rules: weekend +20%, 7+ nights -10%. Show the migration, the engine function, and the owner UI." |
| Codex helps | Codex fills the rule builder UI with conditional form fields. |
| Day output | Owners earn more. Platform revenue (commission) increases. |

| Days 42–43 | Owner Availability Calendar |
| --- | --- |
| What to build | Owner can block dates (maintenance, personal use) directly on a calendar. Writes to room_inventory with status=BLOCKED. Syncs visually with the existing booking calendar. |
| Claude prompt | Ask Claude: "Add an owner-side availability calendar. Owners click dates to block/unblock. Show the Angular component and the updated inventory endpoint." |
| Codex helps | Codex fills the multi-date click handler. |
| Day output | No more double bookings from maintenance days. |

| Day 44 | iCal Export / Import |
| --- | --- |
| What to build | GET /rooms/{id}/calendar.ics generates an iCal feed of all bookings. Owners paste this URL into Booking.com, Airbnb, or Google Calendar to automatically block those dates elsewhere. |
| Claude prompt | Ask Claude: "Add iCal export to my rooms. Generate a valid .ics file from confirmed bookings. Show the FastAPI endpoint using the icalendar Python library." |
| Codex helps | Codex fills the icalendar event creation loop. |
| Day output | Prevents overbooking across multiple platforms. Critical for real hosts. |

| Days 45–47 | Stripe Connect Payouts |
| --- | --- |
| What to build | Replace Stripe Payments with Stripe Connect (marketplace model). Owners onboard with Stripe Express (10-minute KYC). Platform takes a commission (e.g., 15%). Payouts release automatically 24 hours after check-in. |
| Claude prompt | Ask Claude: "Migrate my payment flow from direct Stripe charges to Stripe Connect with destination charges. Show the onboarding flow, the charge split, and the payout schedule logic." |
| Codex helps | Codex completes the Stripe Connect OAuth callback handler. |
| Day output | Owners get paid. Platform earns commission. This is a real business. |

| Day 48 | Testing & Deployment |
| --- | --- |
| What to build | Full end-to-end test: owner signs up, lists room, guest books and pays, owner sees booking, payout releases after check-in. Fix any issues. |
| Claude prompt | Ask Claude to review the Stripe Connect integration for edge cases. |
| Codex helps | Codex fills missing Jest tests for the owner portal. |
| Day output | Phase 3 complete. You have a two-sided marketplace. |

PHASE 4 — TRUST, SCALE & MOBILE What separates a scrappy startup from something people trust with their holiday ⏱ Days 49–68 (20 days)

🎯 Phase Goal: A stranger from another country pays in their currency, gets an SMS, opens the app, trusts their card is safe.

| Day 49 | Apple Pay + Google Pay |
| --- | --- |
| What to build | Add Stripe Payment Request Button to the PayFlow checkout. Works on Safari (Apple Pay) and Chrome (Google Pay) automatically. Register your domain with Apple for Apple Pay domain verification. |
| Claude prompt | Ask Claude: "Add Stripe Payment Request Button to my Angular PayFlow app. Show the component, the Angular service changes, and how to handle the paymentmethod event to confirm the intent." |
| Codex helps | Codex fills the Stripe.js loadStripe and confirmCardPayment calls. |
| Day output | Mobile users pay with Face ID / fingerprint. Conversion jumps 25–40%. |

| Days 50–51 | SMS Notifications via Twilio |
| --- | --- |
| What to build | Add Twilio SMS to the notification outbox processor. Send: booking confirmation, 24-hour check-in reminder, cancellation. Collect phone number (already in the bookings schema) at checkout. |
| Claude prompt | Ask Claude: "Add Twilio SMS delivery to my notification outbox processor. Show the updated deliver_notification() function and the message templates." |
| Codex helps | Codex fills the Twilio client initialisation and send_message call. |
| Day output | SMS has 98% open rate vs 20% for email. Guests actually see the reminders. |

| Days 52–53 | Internationalisation (3 Languages) |
| --- | --- |
| What to build | Add Angular i18n for English, Thai (th), and Tamil (ta) — your likely target markets. URL structure: /en, /th, /ta. Translate all UI strings. Use the browser Accept-Language header to auto-detect. |
| Claude prompt | Ask Claude: "Add Angular i18n to StayEase for English, Thai, and Tamil. Show me the angular.json changes, the i18n attribute additions, and how to build all three locales in the CI pipeline." |
| Codex helps | Codex fills translation IDs on every template element. |
| Day output | Local language users convert 3× better than English-only users. |

| Days 54–57 | Capacitor Mobile App |
| --- | --- |
| What to build | Install Capacitor. Wrap StayEase and PayFlow in a single mobile app shell. Add push notifications via Firebase Cloud Messaging. Configure splash screen, app icons, and deep linking. Build and test on Android emulator (free) and iPhone simulator (free on Mac). |
| Claude prompt | Ask Claude: "Add Capacitor to my Angular StayEase app. Show every config file change, how to handle browser-only APIs with platform detection, and how to set up FCM push notifications." |
| Codex helps | Codex fills the Capacitor plugin calls (Camera, Haptics, StatusBar). |
| Day output | App available on Play Store and App Store. 80% of OTA bookings are mobile. |

| Days 58–59 | WebSocket Real-Time Updates |
| --- | --- |
| What to build | Add FastAPI WebSocket endpoint for booking status. Replace the polling loop in PayFlow with a WebSocket connection. Also add: live room availability updates when a room fills while the user is browsing. |
| Claude prompt | Ask Claude: "Replace my payment status polling with a WebSocket connection. Show the FastAPI WebSocket endpoint and the Angular WebSocket service with reconnection logic." |
| Codex helps | Codex fills the RxJS webSocket observable and the reconnection operator. |
| Day output | Payment confirmation appears instantly. No more 5-second polling loops. |

| Day 60 | Stripe Radar Fraud Rules |
| --- | --- |
| What to build | Enable Stripe Radar in the dashboard (already included in Stripe fees). Add custom rules: block if card is used on 3+ accounts in 24h, block high-risk countries (configurable), require 3DS for charges over $500. |
| Claude prompt | Ask Claude: "Write 5 Stripe Radar rules appropriate for a hotel booking platform with typical fraud patterns. Also show how to handle stripe.error.CardError for 3DS challenges in my Angular app." |
| Codex helps | Codex fills the 3DS challenge handling UI. |
| Day output | Fraud rate drops below 0.1%. Stripe does not close your account. |

| Days 61–63 | Load Testing + Performance Hardening |
| --- | --- |
| What to build | Run k6 load test: 500 concurrent users, all hitting /rooms and /bookings. Profile slow queries with EXPLAIN ANALYZE. Add composite indexes. Add Cloudflare CDN in front of Vercel (free plan is sufficient). Tune Railway dyno size based on results. |
| Claude prompt | Ask Claude: "Here are my slow query logs. Suggest composite indexes and query rewrites. Also write a k6 load test script for my booking flow." |
| Codex helps | Codex fills the k6 test scenarios. |
| Day output | Platform handles 500+ concurrent users. P99 response < 300ms. |

| Days 64–65 | Security Hardening |
| --- | --- |
| What to build | Add CSRF double-submit cookie protection. Rate limit admin endpoints (currently unlimited). Add account lockout after 10 failed logins (Redis counter). Add Content-Security-Policy and HSTS headers to all Vercel deployments. |
| Claude prompt | Ask Claude: "Audit my FastAPI app for OWASP Top 10 vulnerabilities. Show fixes for any you find." |
| Codex helps | Codex fills the security middleware and header configuration. |
| Day output | Passes a basic security audit. Required for payment processor compliance. |

| Days 66–68 | Comprehensive Testing + App Store Submission |
| --- | --- |
| What to build | Full regression test across all 4 apps. Submit Android APK to Google Play (takes 3–7 days to review). Submit iOS build to TestFlight via Xcode (requires a Mac or Codemagic CI). Update all CI pipelines to build and test mobile. |
| Claude prompt | Ask Claude to write the Play Store listing description and App Store screenshots spec. |
| Codex helps | Codex fills the Fastlane deployment configuration. |
| Day output | Phase 4 complete. You are on the app stores. International users can pay. |

PHASE 5 — PLATFORM & INTELLIGENCE Where real OTAs operate — requires sustained effort ⏱ Days 69–110 (42 days)

🎯 Phase Goal: ML recommendations, SEO at scale, B2B partner API, loyalty programme, demand-based pricing.

| Days 69–71 | Demand-Based Dynamic Pricing |
| --- | --- |
| What to build | Query occupancy rate per room per week. Apply surge: if occupancy > 80% for a date window, raise price 15%. Run as a nightly cron job via Railway Cron. Store pricing snapshots so analytics can track revenue impact. |
| Claude prompt | Ask Claude: "Write a demand pricing engine for my hotel platform. It should run nightly, check occupancy per room per week, and adjust the room price field. Show the cron job setup on Railway." |
| Codex helps | Codex fills the SQL occupancy query and the price update loop. |
| Day output | Revenue increases 8–15% automatically based on demand. |

| Days 72–76 | ML Recommendation Engine |
| --- | --- |
| What to build | Track page views, wishlists, and bookings as events. Run nightly collaborative filtering (scikit-learn) to produce a recommendations table (user_id, room_id, score). Add 'Rooms you may like' section to the landing page and room detail page. |
| Claude prompt | Ask Claude: "Build a collaborative filtering recommendation system for my hotel platform using scikit-learn. Show the event tracking, the nightly training job, and the FastAPI recommendations endpoint." |
| Codex helps | Codex fills the Angular recommendation card carousel. |
| Day output | Personalised experience. Average session length increases. |

| Days 77–83 | SEO at Scale — Static Pages |
| --- | --- |
| What to build | Migrate StayEase from Angular to Next.js (or add Analog.js to keep Angular). Generate static pages for every city + room_type combination: /hotels-in-bangkok, /luxury-hotels-bangkok, /budget-hotels-phuket. Each page has unique H1, meta description, and structured data (Schema.org Hotel). Submit sitemap.xml to Google Search Console. |
| Claude prompt | Ask Claude: "Plan an SEO page generation strategy for my hotel platform. How many pages should I generate, what should each contain, and what structured data markup is needed for Google Hotels?" |
| Codex helps | Codex fills the Next.js getStaticPaths generator from the database. |
| Day output | Thousands of indexed pages. Organic search traffic begins arriving. |

| Days 84–87 | B2B Partner API |
| --- | --- |
| What to build | Add API key authentication (separate from JWT). Expose a versioned /v1/ API with: room search, availability, booking creation. Add per-key rate limits and usage tracking. Generate OpenAPI docs with ReDoc. This lets travel agents and corporate booking tools integrate. |
| Claude prompt | Ask Claude: "Add API key management to my FastAPI app. Show the api_keys table, the key validation dependency, per-key rate limiting, and usage logging." |
| Codex helps | Codex fills the API key generation and hashing logic. |
| Day output | Travel agents can send you bookings. A new revenue channel opens. |

| Days 88–93 | Loyalty Programme |
| --- | --- |
| What to build | New loyalty_ledger table: user_id, booking_id, points_earned, points_spent. Earn 1 point per $1 spent. Tier system: Bronze / Silver / Gold. Redeem points at checkout (1 point = $0.01 discount). Display points balance and tier in the user profile. |
| Claude prompt | Ask Claude: "Design a hotel loyalty programme. Show the database schema, the points calculation logic, the redemption flow at checkout, and the Angular loyalty badge component." |
| Codex helps | Codex fills the points ledger component in the user profile. |
| Day output | Repeat booking rate increases. Loyal customers cost 5× less to retain than acquire. |

| Days 94–99 | Customer Support Integration |
| --- | --- |
| What to build | Add Intercom (or free Crisp.chat) widget to all frontends. Connect booking data to the support chat: when a user opens chat, Intercom shows their booking history automatically. Add a disputes table so admins can resolve complaints inside InsightBoard. |
| Claude prompt | Ask Claude: "Integrate Crisp.chat into my Angular apps. Show how to pass user identity and custom booking attributes to the chat widget via the Crisp SDK." |
| Codex helps | Codex fills the Crisp SDK initialisation in app.component.ts. |
| Day output | Support tickets have context. Resolution time drops dramatically. |

| Days 100–105 | Multi-Region Deployment |
| --- | --- |
| What to build | Deploy the FastAPI backend to two Railway regions: US East + Singapore. Add GeoDNS (Cloudflare Load Balancer) to route users to the nearest region. Add Supabase read replicas for analytics queries. P99 latency drops from ~400ms to ~120ms for Asian users. |
| Claude prompt | Ask Claude: "Design a multi-region deployment for my Railway + Supabase stack. What changes in my application code to support read replicas?" |
| Codex helps | Codex fills the database router that sends reads to replicas. |
| Day output | Global performance. Users in Asia get the same speed as US users. |

| Days 106–110 | Final Audit, Legal Compliance & Launch |
| --- | --- |
| What to build | GDPR compliance: add cookie consent banner, data export endpoint, account deletion. Privacy policy + Terms of Service (use Termly or similar generator). PCI DSS: confirm all card data flows through Stripe, never your servers. Penetration test: use OWASP ZAP for automated scanning. Final Lighthouse audit: all pages 90+. Launch. |
| Claude prompt | Ask Claude: "Review my platform for GDPR compliance. What endpoints and UI elements do I need to add?" |
| Codex helps | Codex fills the cookie consent component and the data export endpoint. |
| Day output | Phase 5 complete. Platform is legally compliant and globally deployed. |

# Summary: Full 110-Day Timeline

| Phase | Focus | Duration | Cumulative | Milestone |
| --- | --- | --- | --- | --- |
| 1 | Production Foundation | 12 days | Day 12 | Real product — live payments + email |
| 2 | Customer Experience | 18 days | Day 30 | Users browse, review, wishlist, map |
| 3 | Property Owner Portal | 18 days | Day 48 | Two-sided marketplace + payouts |
| 4 | Trust, Scale & Mobile | 20 days | Day 68 | App Store + multi-currency + 500 users |
| 5 | Platform & Intelligence | 42 days | Day 110 | ML, SEO, B2B, loyalty, multi-region |

## Your Daily AI-Assisted Workflow

Morning (10 min):  Tell Claude what you built yesterday and what you're building today.  Ask Claude to identify any integration risks before you start.

Task Start (5 min):  Paste the relevant existing code into Claude.  Ask for the full implementation: endpoint + migration + tests.

Build (3–4 hours):  Use Codex (GitHub Copilot) in your editor to autocomplete as you go.  Claude wrote the design; Codex fills the repetitive patterns.

Review (30 min):  Paste your finished code back to Claude.  Ask: "Review this for bugs, edge cases, and security issues."

End of Day (15 min):  Run all tests.  Commit and push.  The CI pipeline will catch anything you missed.

## Key Rules for Working with Claude Effectively

Always paste the relevant existing code.  Claude builds on what you have, not from scratch.

Ask for the complete picture: "Show me the migration, the endpoint, the service, AND the tests."

When something breaks, paste the full error + the relevant code.  Claude diagnoses in seconds.

Use Claude for architecture questions before writing a single line of code.

After Claude writes code, ask: "What edge cases does this miss?"  Then fix them.

Keep each conversation focused on one feature.  Start a new chat for each new phase task.

## Risk Register

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Stripe live key issues | Medium | Apply for Stripe account early. Some countries need business verification. |
| App Store rejection (iOS) | Medium | Read Apple guidelines before building. Avoid 'placeholder' content. |
| Angular SSR breaking changes | Low | Test SSR on a branch first. Keep the SPA build working in parallel. |
| Stripe Connect KYC delays | Medium | Start Stripe Connect onboarding early — can take 2–5 business days. |
| Database migration mistakes | Low | Always test migrations on a Supabase branch first. Never run on prod first. |
| Scope creep / feature drift | High | Stick to this roadmap. Add new ideas to a backlog for Phase 6. |

110 days is achievable solo with Claude and Codex.  The AI does not write the product for you — it eliminates the 60% of time that used to be spent on boilerplate, debugging syntax errors, and looking up documentation.  You focus on decisions and direction.  Start Phase 1 on Monday.  In 12 days you will have a real product.  Everything after that is adding features to something that already works.